Phase 4 – Project Planning

FitBuddy – AI Fitness Plan Generator using Gemini Models

## Team Plan

Assign responsibilities among team members for documentation, UI development, Gemini integration, testing, and presentation. One member may handle multiple responsibilities in a small team.

## Development Plan

Week/Day 1: Understand requirements and finalize idea. Day 2: Design UI and workflow. Day 3–4: Develop the application. Day 5: Integrate and refine Gemini prompts. Day 6: Testing and bug fixing. Day 7: Documentation and demo preparation.

## Milestones

M1: Requirements completed. M2: Design completed. M3: Basic application working. M4: Gemini integration working. M5: Testing completed. M6: Documentation and demonstration completed.

## Risks and Mitigation

API/configuration issues → verify credentials/configuration early. Poor AI output → refine prompts and validate outputs. UI errors → test each form and result state. Time constraints → prioritize the core working flow first.

## Resources

Project document, reference video, GitHub repository, development environment, Gemini-related resources, and team collaboration tools.

Student Name(s): ______________________________

Team ID / Roll No(s): __________________________

Faculty Name: __________________________________

Date: _________________________________________